Kivora Development Roadmap

Kivora — E-Commerce Web Application

Internship Project Documentation | React + Vite + Tailwind CSS + Supabase + Vercel

# 0 → 100 Plan

| Phase | Scope |
| --- | --- |
| 0 | Requirements, documentation and architecture lock |
| 1 | React/Vite/Tailwind/Supabase initialization |
| 2 | PostgreSQL schema, relationships, indexes and RLS |
| 3 | Supabase Auth + USER/ADMIN authorization |
| 4 | Product catalog, categories, search/filter |
| 5 | Shopping cart |
| 6 | Checkout + order creation + history/tracking |
| 7 | Admin dashboard + product/order management |
| 8 | Realtime + UX/performance/accessibility/security audit |
| 9 | Final testing + Vercel deployment + submission audit |

# Workflow

Implement one phase at a time with Antigravity. After each phase, review the agent report before moving forward. Do not allow scope expansion into later phases.